# PARCHI V2 — MASTER PLAN (end to end)

Locked 23 Oct 2026, 18:30 IST. Replaces the build order in file 11 (file 11 stays as the idea/evidence record). Target = V2. V1 is the first milestone on the way. The recommendation engine is V3 (after V2). Every claim is measured [M], sourced [V], or a design choice [D]. Drive = preetichauhan1977 account, folder "Parchi Data", shared with the team.

## 0. Versions

| Version | What it is | Done when |
| --- | --- | --- |
| V1 | The whole flow works end to end on real data for Muradnagar + Meerut: share/scan → blur → read → confirm → plan (List ¦ Map, cheapest first) → Get it all (Checkout Assistant) → Track → Plan B; lab booking; Ask nearby shops + pickup; judge Cancel | A judge can run it start to finish on the iMac simulator and on one real iPhone, no known bugs |
| V2 (target) | V1 + the full Orchestrator (8 automations with timers and memory), Checkout Assistant for every seller that allows it, data for 6 cities, all 12 gaps + the 20 user-side gaps below closed, trained model plugged in | Every V2 acceptance test in §9 passes |
| V3 (after) | Recommendation engine, shop dashboard, partner APIs (labs, pharmacies, WhatsApp Business), more cities | Post-hackathon |

## 1. What we were leaving out (now added)

From the plan review (12): Checkout Assistant · Orchestrator automations · big data collection to Drive · Muradnagar/Meerut lab prices · Plan B for labs (sample rejected) · order status after hand-off · server security (install key, rate limit) · owner for 24 h auto-delete + consent record · doctor memory wired into reading · catalogue-constrained reading (build it or drop the claim) · hand-copy writers assigned · real iPhone install.

Found now, thinking as the user (20):

| # | Gap | Fix in V2 |
| --- | --- | --- |
| U1 | Location permission and "no permission" path | Ask on the Plan screen with a reason; fallback = pick city/area (Muradnagar, Meerut, …) |
| U2 | Delivery / home-collection address | One saved address on the phone (Settings); used in lab SMS and hand-offs |
| U3 | History of parchis on Home | Saved on the phone (SwiftData); reopen any old plan |
| U4 | Printed parchi → items (offline path) | On-phone parser: Apple Vision lines → "Tab/Cap/Syp + brand + strength + dose" → catalogue snap |
| U5 | Test names (CBC, HbA1c, "Free vs Total T3/T4" trap) | Canonical test list with synonyms; ambiguous ones asked on Confirm |
| U6 | Jan Aushadhi match for any medicine (not only the demo 6) | Salt + strength + form matcher in the engine (port of ja_cov.py, 57% coverage measured) |
| U7 | Price coverage: medicines with no live/snapshot price | Show catalogue MRP with its date ("MRP, Nov 2022 list"), mark "check at shop"; never invent |
| U8 | Lab Plan B ("sample rejected", "phlebotomist late") | Same Plan B sheet: next lab/slot |
| U9 | Status when the app is in the background | No push on a free account → status refreshes when the app opens + local notification for reminders; documented limit |
| U10 | Sign out of all sellers (in-app browser keeps logins) | Settings button that clears the in-app browser data |
| U11 | iOS "Local Network" permission when talking to the iMac | Add the Info.plist reason text; test on device |
| U12 | HTTP to the iMac blocked by iOS security (ATS) | Allow local networking only (NSAllowsLocalNetworking); V3 = TLS |
| U13 | SMS sheet doesn't work in the Simulator | Demo SMS on the real iPhone; Simulator falls back to the share sheet |
| U14 | Document scanner doesn't work in the Simulator | Simulator demo uses Photos import / WhatsApp share; scanner on the real iPhone |
| U15 | Map in the Simulator shows California | Set the simulated location to KIET (28.7524, 77.4990) |
| U16 | Which phone runs the live demo | One teammate's iPhone, free signing (7-day profile), installed the night before |
| U17 | Automated tests for "no known bugs" | Engine unit tests + one UI test of the main flow + the Orchestrator tests (§9) |
| U18 | Hindi for the automation messages (SMS/WhatsApp to shops and labs) | Templates in Hindi + English |
| U19 | Data deletion covers server data too | "Delete everything" also clears our iMac records for that install |
| U20 | Stale-price warning | Any price older than 7 days shows "may have changed" |

## 2. Research first (do all of it at the start, H0–H3, in parallel with V1 building)

| ID | Question | How | Output | Owner |
| --- | --- | --- | --- | --- |
| R1 | Which sellers allow login + medicine checkout inside an in-app browser? (1mg, Truemeds, Apollo, PharmEasy, Netmeds, MedPlus) | Try each in the Simulator's in-app browser | Table: login ✓/✗, add-to-cart ✓/✗, checkout ✓/✗, UPI hand-off ✓/✗ | Lead + Claude |
| R2 | Do Blinkit/Zepto web take medicine orders in Muradnagar/Meerut? | Same test + their help pages | Yes/no per city; fallback = open their app | Lead |
| R3 | Lab booking pages + phone/WhatsApp per lab per city | Lal PathLabs, Thyrocare, Redcliffe, Healthians, Apollo Diagnostics, Max, Metropolis + local labs from Apple Maps | labs_<city>.csv | Claude |
| R4 | Lab test prices per city (top 25 tests) | Their public price pages, dated | lab_prices_<city>.csv | Claude |
| R5 | Product-page link per demo medicine per seller (exact pack/form) | Public product pages | product_links.csv | Claude |
| R6 | Shops + labs + Jan Aushadhi Kendras in 6 cities | Apple Maps search grid + OpenStreetMap | places_<city>.json | Claude |
| R7 | Test-name standard + synonyms | Lab menus + LOINC-style names | tests_canonical.json | Claude |
| R8 | Schedule H1 / X salt list | Official notifications (G.S.R. 588(E) + later additions) | schedule_h1_x.json | Claude |
| R9 | SMS / WhatsApp templates (Hindi + English) that shops actually answer | Draft + 3 real tries during the phone survey | templates.json | Lead |
| R10 | Catalogue-constrained reading: can we force the model to output only real brands? | HF prefix_allowed_tokens_fn / MLX logits processor test | Go / no-go (no-go → drop the claim, keep catalogue snap) | Singhal |
| R11 | How do we learn an order went through after a hand-off? | Seller confirmation page URL patterns in the in-app browser + user tap "Ordered ✓" | Rule per seller | Lead + Claude |
| R12 | Local-shop prices (phone survey) | 5–8 chemists per city, scripted call | shop_calls_<city>.csv | 1 teammate |
| R13 | Automation engine choice | Done (§4) | Own engine | — |

Cities for data: Muradnagar, Meerut (deep), plus Modinagar, Ghaziabad, Hapur, Noida (lighter). Drive layout: Parchi Data/places/, labs/, prices/, product_links/, catalogue/, calls/, README (source + date per file).

## 3. System V2

iPHONE APP (SwiftUI)                                   LAB iMAC                                      DRIVE + DGX

Capture · blur · on-phone read · parser ──crop──►  READER  (Singhal's MLX model, /read)             Parchi Data (all research data)

Confirm (catalogue, brand–strength, doctor memory)  ORCHESTRATOR (Python, standard library)          DGX: training + testing

Plan (List | Map) · Checkout Assistant (in-app web) │  jobs + timers + states in SQLite

Ask shops (SMS/WhatsApp) · Lab booking · Track     │  8 automations (§4) · safety net

Care (reminders, refill) · Parchi Pass · Settings  │  endpoints: /read /plan-events /order /status

▲  every 2 s /status  ◄──────────────────────│  /judge /shop/<id> /lab/<id> /reset

└──────────────── ParchiCore (planner, Plan B, checks) runs on the phone

## 4. Automation engine (answer: we build our own)

| Option | Verdict | Why |
| --- | --- | --- |
| LangChain / LangGraph | No | For chaining LLM calls and agents. Our automations are rules + timers, not AI reasoning; an LLM would add delay, randomness and cost, and the only AI we need is the reader |
| n8n (self-hosted) | Not for V2 | Free and visual, but another server to install and keep alive on the iMac; workflows live outside our code |
| Zapier | No | Paid cloud; can't see our iMac; sends health data to a third party |
| Temporal / Inngest / Trigger.dev | Not for V2 | Proper durable-workflow engines, but heavy to install for 24 h |
| Own engine (Python standard library + SQLite on the iMac) | Yes | Nothing to install; deterministic; works offline; every step logged (our safety net); we copy the durable-workflow idea (states, timers, retries, no double runs) without the weight |

Engine design: each automation = a state machine (states + allowed moves), timers stored in SQLite (survive restarts), idempotency keys (one order never placed twice), approval records (who approved what plan version), an event log the app reads. V3 can swap in n8n or Temporal if we outgrow it.

## 5. The 8 automations (V2 spec)

| # | Automation | Trigger → steps | Timers / rules | Data it keeps | V |
| --- | --- | --- | --- | --- | --- |
| A1 | Smart Router | Plan built → score each seller = price + fees + trips + reliability | Reliability = successful ÷ total orders per seller per area (starts at a neutral prior) | Seller reliability per area | V2 |
| A2 | Plan B | Cancel / out of stock / late / sample rejected → re-plan only failed items → ask approval (or auto under the user's cap) | Late = past promised ETA + 30 min | Failure events | V1 |
| A3 | Shop auction | Ask 3 nearest shops (SMS/WhatsApp + reply link + pickup time) | No reply in 10 min → next 3; first complete reply wins; others get "thanks, not needed" | Shop prices, stock, reply time | V1 (single round) → V2 (rounds) |
| A4 | Checkout Assistant | Get it all → seller by seller inside Parchi: product page → user adds → next → checkout → "Ordered ✓" | Detect confirmation page (R11) or user tap | Exact product links, which sellers completed | V1 |
| A5 | Lab concierge | Book (SMS/web) → lab confirms via reply link → Calendar → fasting reminder 9 pm the night before → collection day check → report-due chase | Reminder times; chase at report due + 6 h | Lab response time, report collected yes/no | V1 booking, V2 rest |
| A6 | Refill autopilot | Doses × days → 3 days before running out: re-plan with today's prices, ask the last shop to keep it ready, 1 tap | Daily check | Repeat orders | V2 |
| A7 | True-price learner | After checkout: "What did you pay?" (or read the bill on the phone) | Once per order | Real fees per seller per pincode | V2 |
| A8 | Safety net | Every automation step | No double orders, every approval stored with plan version, "did this go through?" check after 15 min | Full audit log | V1 |

## 6. Checkout Assistant (A4) screen spec

Top bar: "Step 2 of 4 · Truemeds · 3 items" + item checklist. Body: the seller's own website (in-app browser). Buttons: Find on page (highlights the item name), Added ✓, Go to checkout, Skip this seller (re-plans). Rule: the user taps "Add to cart" and "Pay" themselves; Parchi never clicks for them (seller terms; PharmEasy bans automation [V]). Local shop step = in-app SMS (real iPhone) or share sheet (Simulator). Lab step = lab page or booking SMS.

## 7. Who does what, V1 → V2 (hours from start)

| H | Lead (Aditya Singh) + Claude | Aditya Singhal (AI) | Antara (screens) | Aditya (capture/care) |
| --- | --- | --- | --- | --- |
| 0–3 | Research R1, R2, R9, R11; Claude R3–R8 + data to Drive; Orchestrator skeleton (SQLite, state machines, /status, /judge) | DGX setup, 40k data, start 7B training; R10 constrained-reading test | Competitor teardown (resources doc), design system, Home + Confirm | Scanner, WhatsApp share, blur port, location + address |
| 3–6 | A2 Plan B + A8 safety net + A3 single-round shop ask + reply form; /lab booking + reply | Baseline on MIRAGE-100; hand-copy cards out | Plan List ¦ Map, price pins, shop sheet | On-phone printed parser (U4), consent + auto-delete |
| 6 | Check 1 (V1 core) |  |  |  |
| 6–10 | A4 Checkout Assistant; A5 booking; real data into the app (6 cities, labs, prices, links) | Training runs; hand-copy photos | Get it all, Track, Plan B sheet, lab options | Parchi Pass, Care, Hindi |
| 10 | Check 2 = V1 DONE (end to end, real data, Simulator + iPhone) |  |  |  |
| 10–15 | V2: A1 Router + reliability, A3 rounds, A5 reminders/chase, A6 refill, A7 true-price, U1–U20 fixes | Tests → pick model → MLX on iMac → /read live | Polish + dark mode + Dynamic Type + animations | History (U3), sign-out (U10), stale warnings (U20) |
| 15 | Check 3 = V2 feature-complete |  |  |  |
| 15–18 | Tests (§9), bug bash, deck numbers | Final numbers + "How accurate" | Fixes only | Fixes only |
| 18 | FREEZE |  |  |  |
| 18–22 | 3 rehearsals, usability test (SUS), backup video |  |  |  |
| 22–24 | Submit with 1 h spare |  |  |  |

Cut line (if Check 3 is late): A7 → A6 → A5 chase → A3 rounds → A1 reliability fall back to V1 behaviour. Never cut V1.

## 8. Lead's work, end to end

- Research (H0–3): R1 in-app checkout test per seller, R2 Blinkit/Zepto, R9 templates, R11 order-confirmation signals. Decide the seller list for the Checkout Assistant.

- Orchestrator (H0–15): engine + 8 automations + endpoints + judge page + shop/lab reply forms + install key + rate limit; tests for every state machine.

- Data in the app (H6–10): places, labs, prices, product links, H1/X, tests from Drive → app bundles with dates.

- Integration (H6, H10, H15 checks): merge branches only after an iMac build passes; real iPhone install (U16).

- Evidence (H0 send, H12 analyse, H18–21 test): survey, phone survey (R12), SUS, ChatGPT clip.

- Deck + demo (H12–18): slides per file 11 + Lead doc; demo v3 adds the Checkout Assistant and the shop auction.

- Freeze + rehearse + submit (H18–24).

## 9. V2 acceptance tests

| # | Test | Pass |
| --- | --- | --- |
| T1 | Engine unit tests (planner, Plan B, checks, JA matcher, parser) | All pass |
| T2 | Orchestrator tests: each state machine, timers after restart, no double order | All pass |
| T3 | UI test: share → confirm → plan → Get it all (sandbox) → judge Cancel → Plan B approve | Passes 3× in a row |
| T4 | Shop auction: no reply 10 min → next 3 asked (test clock) | ✓ |
| T5 | Lab: booking → reply → Calendar → fasting reminder scheduled | ✓ |
| T6 | Checkout Assistant on every seller marked ✓ in R1 | Reaches each seller's checkout |
| T7 | Offline: printed parchi read + saved plan shown with Wi-Fi off | ✓ |
| T8 | Privacy: name blurred before upload; delete-all clears phone + iMac | ✓ |
| T9 | Every price shows source + date; >7 days shows warning | ✓ |
| T10 | Real iPhone run (scanner, SMS, map location) | ✓ |

## 10. Scores (on paper = V2 built and every test passes)

| Problem | Innovation | Novelty | Technical | Feasibility | UI/UX | Demo | Security | Avg |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 9.0 | 9.0 | 8.5 | 9.0 | 8.5 | 9.0 | 9.0 | 8.8 | 8.85 |
| Conditions: Novelty 8.5 rests on the live local-shop network + reliability routing + shop auction (none found in 15 players [V]); Technical 9.0 needs R10 built or the "constrained reading" claim removed; UI/UX needs SUS ≥ 80. If V2 is only partly built, score the parts that work. |  |  |  |  |  |  |  |  |

## 11. V3 (after V2)

Recommendation engine · shop dashboard (shops answer in 10 s, mark ready) · partner APIs (labs, pharmacies, ONDC) · WhatsApp Business API to read replies · push notifications (paid Apple account) · App Attest · TLS · more cities.